# AGREEMENT-CUM-SERVICE LEVEL AGREEMENT (SLA)

## FOR

### DEVELOPMENT, MIGRATION, SECURITY AUDIT & IMPLEMENTATION OF OFFICIAL UNIVERSITY WEBSITE WITH CLOUD HOSTING AND ANNUAL MAINTENANCE SERVICES (for three years post Go-Live of the website)

This Agreement-cum-Service Level Agreement (hereinafter referred to as the “Agreement”) is made and executed on this ____ day of __________ 2026 at Hisar.

### BETWEEN

Chaudhary Charan Singh Haryana Agricultural University, Hisar, a State Agricultural University established under the Haryana and Punjab Agricultural Universities Act, 1970, having its office at Hisar, Haryana (hereinafter referred to as the “University”), which expression shall include its successors and assigns,

AND

M/s Siyana Info Solutions Pvt. Ltd., having its registered office at 1302, Shivalik Shilp, Iskon Cross Road, S.G. Highway, Ahmedabad-380015, Gujarat (hereinafter referred to as the “Service Provider”), which expression shall include its successors, legal representatives and permitted assigns.

The University and the Service Provider are hereinafter collectively referred to as “Parties”.

# PURPOSE OF AGREEMENT

The University has awarded the work of Development, Migration, Security Audit Support, Implementation of Official University Website along with Cloud Hosting and Annual Maintenance Services (for three years post-Go LIVE of the website) to the Service Provider. The Service Provider has agreed to execute the work in accordance with the approved specifications, terms and conditions and technical proposal accepted by the University.

# SCOPE OF WORK

The Service Provider shall:

- Design, develop and deploy a bilingual (English and Hindi) University Website compliant with GOI guidelines.

- Database driven architecture hosted on a secure cloud environment.

- Fully responsive layout compatible with mobile, tablet, desktop, and projector views.

- SEO-friendly URL structure with URL rewriting capabilities. Integrate search facilities, dynamic modules, notifications, tenders, circulars, galleries and departmental pages.

- Migration of complete content from the existing website (https://hau.ac.in).

- Facility for creating temporary event-based microsites (e.g., youth festivals, conferences, convocations, seminars, short courses etc).

- Dynamic addition and management of web pages via admin panel with a secure Content Management System (CMS).

- Restructuring, rewriting, and standardization of website content where required.

- End-to-end technical support for the Security Audit through a CERT-In empanelled agency (audit fee payable by University to empanelled firm). Rectify all observations raised during Security Audit.

- Cloud hosting services for three (03) years post Go-Live.

- AMC supports for three (03) years post Go-Live, covering bug fixes, minor updates, and operational assistance.

- Routine maintenance without additional cost.

- Newly developed website will be having wildcard SSL integrated for three years post Go-Live.

- Conduct training programmes for University officials.

- Hand over source code, database structure and technical documentation.

# PROJECT REQUIREMENTS

  - Optimized loading speed and high performance.

  - Modern, professional UI/UX design.

  - Dynamic content management with role-based access.

  - SEO-friendly and metadata-compliant architecture.

  - Adherence to sustainability principles—clean, efficient, secure, and scalable.

  - Provision of special accessibility tools for differently-abled users/persons.

  - Built-in analytics, visitor counters, and data visualization.

  - Robust website security and URL masking.

  - Dark/light mode, zoom functionality, drag-and-drop page design, and header/footer manager.

  - Website should be mobile friendly.

  - Website should be compatible with all types of browsers.

# DEVELOPMENT GUIDELINES

- Approximately 90% of existing content shall be incorporated after suitable restructuring and no data should be loss during migration.

- Department-wise login facility shall be provided for updation of their content in future at their own level.

- Navigation shall be clean, intuitive and easy to use.

- Website has provision of full-text search functionality for all pages and documents. Incorporates a translation plug-in such as Google Translator etc.

- Social media platforms shall be integrated where applicable.

- The Content Management System shall be designed for non-technical users.

- URL mapping and redirection shall be ensured to retain SEO ranking.

- The Service Provider will provide onsite and recorded training to CCS HAU staff.

- The Service Provider shall not use University data for testing, demonstrations, training or AI model development.

# ADMIN DASHBOARD REQUIREMENTS

- Secure Login: The admin panel shall be protected by username and password with encryption and login attempt monitoring. After 5 consecutive wrong attempts the password should be reset and new password would be sent to administrator through email.

- Role Management: Role-based access shall be provided for departments, sections and user categories.

- Metadata & SEO: Facility to add metadata, titles and tags for all content.

- Content Ownership: Each uploaded content shall include source and content owner details.

- Hierarchical Structure: Main links, sub-links and multi-level links shall be supported.

- Latest News: Section for adding/modifying official notices, corrigendum and cancellations.

- Circulars & Photo Gallery: Provision to manage circulars and event photographs.

- Downloads Section: Facility to add/delete/modify downloadable files.

- Responsiveness: Admin dashboard accessible from all devices.

- Performance: Page load speed optimized with caching and lazy loading ( upto 10 ms).

# VISITOR SECTION REQUIREMENTS

  - Landing Page: Separate English and Hindi language interface.

  - Unicode Hindi Content: Mangal Unicode font with browser fallback guidance.

  - Media Centre: Press releases, photos, videos and events calendar with archival mechanism.

  - Tenders: Category-wise tender listings with corrigendum and automatic archival.

  - Related Links: Dedicated section for Government and institutional links.

  - Banners: Placement area for campaign banners and university programs.

  - Feedback System: Visitors may submit general or department-wise feedback.

  - Visualization: Charts and relevant infographics as per GOI norms.

  - Global Search: Provision of searching across all sections and documents.

# TECHNOLOGY STACK

  - Frontend: React.js – Modular and scalable with responsive design and accessibility support

  - Backend: Laravel PHP/Python Framework – Robust, secure and developer friendly MVC architecture

  - Database: PostgreSQL/MySQL – Reliable and scalable with strong support for relational data

  - Security Layer: HTTPS, JWT, CAPTCHA and role-based authorization, CAPTCHA, content moderation

  - Hosting: Linux/Windows-based cloud platform

# IMPLEMENTATION APPROACH

  - The firm shall submit three design layouts for approval before development and the changes in the layout will be incorporated by the developer.

  - Content shall be standardized as per GOI accessibility and security guidelines.

  - Modular approach shall be adopted for future enhancements

  - Introduce redesigned frontend components gradually, integrated with existing backend logic wherever required

  - API and database performance shall be optimized

# PROJECT DELIVERABLES

The Service Provider shall deliver:

- Complete functional website

- CMS with role-based access

- Migrated website data

- Security Audit Compliance Report

- Source Code Repository

- Database Structure

- User Manuals

- Administrator Manuals

- Training Material

- SSL Configuration

- Backup and Recovery Plan

# 10. PROJECT TIMELINE

| Activity | Duration |
| --- | --- |
| UI/UX Design | 1 Week |
| Core Development | 4 Weeks |
| Testing & Quality Assurance | 1 Week |
| Data Migration & Go-Live | 2 Weeks |
| Security Audit Compliance | Within 3 Months |

The total implementation period shall not exceed the period approved by the University.

# 11. Extension of Time

The University may, at its sole discretion and with mutual consent of the parties, grant extension of time for completion of the work in case of delays arising from reasons beyond the reasonable control of the Service Provider, including delay in approvals, provision of data/content by the University, change in scope of work, security audit observations, force majeure events, or any other justified cause. Such extension shall be approved in writing by the competent authority and the period so extended shall not attract any penalty. However, grant of extension shall not confer any right upon the Service Provider to claim additional payment, price escalation, compensation, or any other financial benefit unless specifically approved by the University in writing.

# 12. CLOUD HOSTING REQUIREMENTS

The Service Provider shall provide cloud infrastructure with minimum:

- 8 Core Processor

- 16 GB RAM

- 512 GB SSD Storage

- Linux/Windows Environment

- Daily Automated Backup

- SSL Security

- Disaster Recovery Mechanism

- Real-Time Monitoring Facility

- Secure Administrative Access

# 13. PROGRESS MONITORING

  - The firm will provide a weekly progress report to the Incharge, Computer Section, CCS HAU Hisar.

  - The development plan may be modified based on directions issued by the Incharge as required during execution.

# 14. TRAINING

- The development process will be carried out onsite at the Computer Section, CCS HAU Hisar.

- The firm will provide hands-on training to the designated University staff during the development phase.

- A final comprehensive training session will be conducted after completion of the project.

# 15. SOURCE CODE HANDOVER

- Source code shall be maintained in a version-controlled repository (Git) accessible to the University throughout the project. Upon completion, complete source code, deployment scripts, configuration files, database schema, SSL certificates and documentation shall be handed over to the University.

- All intellectual property of the developed solution shall rest with CCS HAU Hisar.

# 16. SERVICE LEVEL AGREEMENT (SLA)

## Uptime Commitment: The Service Provider shall maintain minimum: 99% Website Availability/Uptime on monthly basis excluding approved maintenance windows.

## Scheduled Maintenance: Scheduled maintenance shall be performed only after prior approval/intimation to the University.

## Incident Response Time

| Severity | Response Time | Resolution Time |
| --- | --- | --- |
| Critical (Website Down) | 1 Hour | 4 Hours |
| High | 2 Hours | 8 Hours |
| Medium | 4 Hours | 24 Hours |
| Low | 1 Working Day | 3 Working Days |

# 17. DATA SECURITY AND CONFIDENTIALITY

- All University data shall remain exclusive property of CCS HAU.

- The Service Provider shall not copy, share, disclose or transfer any University data without written approval.

- All user credentials and databases shall be treated as confidential.

- The Service Provider shall comply with prevailing cybersecurity guidelines issued by Government of India.

# 18. DATA BACKUP AND RECOVERY

- Daily backup of databases and website files.

- Weekly full backup retention.

- Restoration support in case of data loss.

- Recovery Point Objective (RPO): Maximum 24 Hours.

- Recovery Time Objective (RTO): Maximum 8 Hours.

# 19. SOURCE CODE AND INTELLECTUAL PROPERTY RIGHTS

- Complete ownership of source code, design, database, APIs, documentation and all developed modules shall vest with CCS HAU, Hisar.

- The Service Provider shall provide complete source code and deployment scripts before final acceptance.

- No proprietary lock-in shall be imposed on the University.

# 20. BRANDING AND ATTRIBUTION

The Service Provider shall not display its name, logo, trademark, hyperlink, watermark, or any branding/attribution, including statements such as "Designed & Developed by...", on any part of the University website, nor use the University's name, logo, website, or project details for advertisement, publicity, portfolio, case studies, or any promotional purpose without the prior written approval of the University.

# 21. USER ACCEPTANCE TESTING (UAT)

The website shall be deemed accepted only after:

- Completion of functional testing.

- Successful migration verification.

- Security Audit compliance.

- Written acceptance by the University.

# 22. ANNUAL MAINTENANCE SERVICES (AMC)

- AMC shall include Bug fixing, Security patch deployment, Minor enhancements, Technical support, Performance monitoring, Backup monitoring, SSL maintenance, CMS support

- AMC period shall be three (03) years from Go-Live date.

- Run time maintenance shall be carried out without any additional charges.

# 23. PAYMENT TERMS

| Milestone | Payment |
| --- | --- |
| After Go-Live & Security Audit Compliance | 60% |
| After Completion of First Year Cloud Hosting & AMC | 20% |
| After Completion of Second Year Cloud Hosting & AMC | 20% |

Payments shall be released only after certification by the Incharge, Computer Section, CCS HAU, Hisar.

# 24. PERFORMANCE SECURITY

The Service Provider shall furnish a Performance Security equivalent to 5% of the total contract value valid till completion of AMC period.

# 25. EXIT MANAGEMENT

Upon expiry or termination of the contract, the Service Provider shall assist the University in migration of website, database, cloud infrastructure and services to another vendor without additional cost.

# 26. PENALTY CLAUSE

In case of delay in completion or Go-Live beyond the approved timeline, a penalty at the rate of 0.25% per week will be imposed, subject to a maximum of 5% of the total contract value. However, the penalty imposed due to delay in project will be waive off by the university on the basis of valid justification.

# 27. TERMINATION

The University may terminate the Agreement if:

- Services are unsatisfactory.

- SLA commitments are repeatedly violated.

- Security breach occurs due to negligence.

- The Service Provider abandons the project.

- Contractual obligations are not fulfilled.

# 28. FORCE MAJEURE

Neither party shall be liable for failure to perform obligations arising from circumstances beyond reasonable control including natural calamities, war, strikes, governmental restrictions or similar events.

# 29. DISPUTE RESOLUTION

Any dispute arising out of this Agreement shall first be resolved through mutual consultation.

In case the dispute remains unresolved, the matter shall be referred to arbitration under the Arbitration and Conciliation Act, 1996.

The place of arbitration shall be Hisar, Haryana.

# 30. JURISDICTION

All legal proceedings arising out of this Agreement shall be subject exclusively to the jurisdiction of courts located at Hisar, Haryana.

# 31. SIGNATURES

### FOR CCS HARYANA AGRICULTURAL UNIVERSITY, HISAR

Dean, COBS&H

Signature: ___________________

Seal

Date: _______________________

### FOR M/S SIYANA INFO SOLUTIONS PVT. LTD.

Authorized Signatory

Signature: ___________________

Seal

Date: _______________________

## WITNESSES